P659 Clustering - Global Development

Business Objective: Creating clusters on global development measurement dataset

Data Set Details:

The dataset has information about important economic and development metrics related to various countries across the globe.

Variable Description:

Birth Rate, Business tax, CO2emissions, Country, Days to start business, Ease of business, energy usage, GDP, healthexp%GDP, healthexp/capita, hours to do tax, infant mortality, internet usage, lending rate, life expectancy female, etc.

Acceptance Criterion:

Work on different clustering models, do a comparative analysis and need to deploy the clustering application on streamlit, flask etc.

Milestones:

30 days to complete the Project

Milestones:

| Milestone | Duration | DATE |
| --- | --- | --- |
| KICK OFF AND BUSINESS OBJECTIVE DISCUSSION | 1 day | 25th March (WEDNESDAY) |
| EDA AND FEATURE ENGINEERING | 1 Week | 1ST April (WEDNESDAY) |
| MODEL BUILDING AND MODEL EVALUATION | 1 Week | 8TH April (WEDNESDAY) |
| DEPLOYMENT | 1 Week | 15TH April (WEDNESDAY) |
| FINAL PRESENTATION | 1 Week | 22ND April (WEDNESDAY) |

Protocols:

- All participants should adhere to agreed timelines and timelines will not be extended.

- All the documentation – Final presentation and python code to be submitted before the final presentation day.

- All the participants must attend review meetings.